## Web shopping

As a <<User>>, I should be <<feature>>, so that <<benefit>> - : 0, 1, 2, 3, 5, 8, 13, 20, 40, 100 SPs

Sprint 1:

US01: As a customer, I should be able to search for products by keyword, so that I can find my desired product. – 20SPs

T1: I can create a database of products with keywords. – Abhishek – 10 hours.

T2: I can design and code it. – Ajay 12 hours

T3: I can test it. – Ameya 5 hours.

US02: As a seller, I should be able to mark a discount price on my products, so that I can clear my inventory. – 8SPs

T1: I will create a few sellers and their products – Deepak 7 hours.

T2: I will code and test this feature. – Kshitja 15 hours.

US03: As a Shopping provider, I should be able to add my commission on every sale, so that I remain profitable. – 5SPs.

T1: I can design and code it. – Mahesh – 5 hours.

T2: I can test it – Manideep – 3 hours.

US04: As a shipping provider, I should be able be able to charge for transport of product bought, so that I remain profitable.

US05: As a customer, I should able to see the status of my bought package, so that I can track my ordered products.

US06: As a seller, I should be able to solicit feedback for my products, so that we can increase customer base by providing better quality of products.

US07: As a customer, I should be able to see the return policy of my chosen product, so that i can return the same just in case I dislike the product.

US08: As a seller I should be able to provide invoice to customer, so that customers can use it for warranty, refunds, etc.

US09: As a customer, I should be able to create a login for me, so that I can use my account from different apps/browsers/machines.

Independent, Negotiable, Value, Estimable, Small, Testable

Rules for estimation:

* Relative estimation in Story points.
* Story point: 0, 1, 2, 3, 5, 8, 13, 20, 40, 100